**Sprint Planning Meeting - Sprint 1**

**Product Owner**

|  |  |
| --- | --- |
| Sprint 1 | Description |
| Product Owner | 1. I want the system that enable user to login as a staff to manage the bus schedule details, bus detail, and route. 2. I want the system that enable user to register for the system if he is new customer and login to view bus schedule and purchase bus ticket. |

**Typical Agenda**

|  |
| --- |
| Sprint 1(21 days) |
| Team capacity:  5 person as a team. |
| Sprint goal:  To accomplish login module, maintain staff module, maintain bus module, maintain route module, and maintain bus schedule module. |
| User stories to achieve(Arranged based on priority):   1. Staff maintain bus 2. Staff maintain route 3. Staff maintain bus schedule 4. Manager maintain staff 5. Login |
| Requirements:   1. Bus must be in use before add to bus schedule. 2. Route must be create before add to bus schedule. 3. Bus schedule can only create to the valid date, cannot create the past. 4. Only manager can maintain staff details. 5. Login id should be unique. |