**Daily Scrum Meeting Summary Report**

**Duration:**

* 21 days

**Prepared by:**

* Scrum Master (Christopher Foh Wei Chung)

**Report Status:**

**Day 1:**

|  |  |  |  |
| --- | --- | --- | --- |
| **Developer Name** | **Today’s work** | **Task accomplished yesterday** | **Impediment / Issues** |
| Hiew Chin Ching | Discussion for necessary object class and access class involve in each module. | None. | None. |
| Christopher Foh Wei Chung | Discussion for necessary object class and access class involve in each module. | None. | None. |
| Chua Jien Xian, Kelvin | Discussion for necessary object class and access class involve in each module. | None. | None. |
| Chu Yung Onn | Discussion for necessary object class and access class involve in each module | None. | None. |
| Ho Kin Hoe | Discussion for necessary object class and access class involve in each module. | None. | None. |

**Day 2:**

|  |  |  |  |
| --- | --- | --- | --- |
| **Developer Name** | **Today’s work** | **Task accomplished yesterday** | **Impediment / Issues** |
| Hiew Chin Ching | Finalizing & construct object class for each module. | Discussion for each necessary class is noted. | None. |
| Christopher Foh Wei Chung | Finalizing & construct object class for each module. | Discussion for each necessary class is noted. | None. |
| Chua Jien Xian, Kelvin | Finalizing & construct object class for each module. | Discussion for each necessary class is noted. | None. |
| Chu Yung Onn | Finalizing & construct object class for each module. | Discussion for each necessary class is noted. | None. |
| Ho Kin Hoe | Finalizing & construct object class for each module. | Discussion for each necessary class is noted. | None. |

**Day 3:**

|  |  |  |  |
| --- | --- | --- | --- |
| **Developer Name** | **Today’s work** | **Task accomplished yesterday** | **Impediment / Issues** |
| Hiew Chin Ching | Design user interface and input method for staff login module. | Object class is finalized.  Object class is build. | None. |
| Christopher Foh Wei Chung | Design user interface and input method for manager login module. | Object class is finalized.  Object class is build. | None. |
| Chua Jien Xian, Kelvin | Design user interface and input method for customer login module. | Object class is finalized.  Object class | None. |
| Chu Yung Onn | Design user interface for customer registration module. | Object class is finalized.  Object class | None. |
| Ho Kin Hoe | Design input method for customer registration module. | Object class is finalized.  Object class | None. |

**Day 4:**

|  |  |  |  |
| --- | --- | --- | --- |
| **Developer Name** | **Today’s work** | **Task accomplished yesterday** | **Impediment / Issues** |
| Hiew Chin Ching | Construct input validation for each field in staff login module. | User interface for staff login module is completed. | None. |
| Christopher Foh Wei Chung | Construct input validation for each field in manager login module. | User interface for manager login module is completed. | None. |
| Chua Jien Xian, Kelvin | Construct input validation for each field in customer login module. | User interface for customer login module is completed. | None. |
| Chu Yung Onn | Construct input validation for each field in customer registration module. | User interface for customer registration module is completed. | None. |
| Ho Kin Hoe | Assist other developer in constructing input validation. | Input method for customer registration field is completed. | None. |

**Day 5:**

|  |  |  |  |
| --- | --- | --- | --- |
| **Developer Name** | **Today’s work** | **Task accomplished yesterday** | **Impediment / Issues** |
| Hiew Chin Ching | Design event handler and exception handler necessary for staff login module. | Input validation for staff login module is completed. | None. |
| Christopher Foh Wei Chung | Design event handler and exception handler necessary for manager login module. | Input validation for manager login module is completed. | None. |
| Chua Jien Xian, Kelvin | Design event handler and exception handler necessary for customer login module. | Input validation for customer login module is completed. | None. |
| Chu Yung Onn | Design event handler and exception handler necessary for customer registration module. | Input validation for customer registration module is partial complete. | Input validation on customer registration module is incomplete. |
| Ho Kin Hoe | Assist other developer on designing event handler and exception handler in their module. | None. | None. |

**Day 6:**

|  |  |  |  |
| --- | --- | --- | --- |
| **Developer Name** | **Today’s work** | **Task accomplished yesterday** | **Impediment / Issues** |
| Hiew Chin Ching | Construct unit test towards staff login module and record down discovered bugs. | Event and exception handler for staff login module is completed. | None. |
| Christopher Foh Wei Chung | Construct unit test towards manager login module and record down discovered bugs. | Event and exception handler for manager login module is completed. | None. |
| Chua Jien Xian, Kelvin | Construct unit test towards customer login module and record down discovered bugs. | Event and exception handler for customer login module is completed. | None. |
| Chu Yung Onn | Construct unit test towards customer registration module and record down discovered bugs. | Event and exception handler for customer registration. module is completed. | None. |
| Ho Kin Hoe | None. | None. | Absent due to sick leave application. |

**Day 7:**

|  |  |  |  |
| --- | --- | --- | --- |
| **Developer Name** | **Today’s work** | **Task accomplished yesterday** | **Impediment / Issues** |
| Hiew Chin Ching | Fix discovered bug and make adjustment to the code and UI design to improve any further on staff login module. | Unit test towards staff login module is completed and potential bugs in discovered and recorded. | None. |
| Christopher Foh Wei Chung | Fix discovered bug and make adjustment to the code and UI design to improve any further on manager login module. | Unit test towards manager login module is completed and potential bugs in discovered and recorded. | None. |
| Chua Jien Xian, Kelvin | Continue unit test and fix discovered bug and make adjustment to the code and UI design to improve any further on customer login module. | None. | Unit test is incomplete due to technical issue on the computer. |
| Chu Yung Onn | Fix discovered bug and make adjustment to the code and UI design to improve any further on customer registration module. | Unit test towards customer registration module is completed and potential bugs in discovered and recorded. | None. |
| Ho Kin Hoe | None. | None. | Absent due to sick leave application. |

**Day 8:**

|  |  |  |  |
| --- | --- | --- | --- |
| **Developer Name** | **Today’s work** | **Task accomplished yesterday** | **Impediment / Issues** |
| Hiew Chin Ching | Design user interface and input method for add bus schedule module. | Code improvement and bugs discovered is solved. | None. |
| Christopher Foh Wei Chung | Design user interface and input method for search bus schedule module. | Code improvement and bugs discovered is solved. | None. |
| Chua Jien Xian, Kelvin | Design user interface and input method for add staff and search staff module. | Code improvement and bugs discovered is solved. | None. |
| Chu Yung Onn | Design user interface and input method for edit and delete bus schedule module. | Code improvement and bugs discovered is solved. | None. |
| Ho Kin Hoe | Design user interface and input method for edit staff and delete staff module. | None. | None. |

**Day 9:**

|  |  |  |  |
| --- | --- | --- | --- |
| **Developer Name** | **Today’s work** | **Task accomplished yesterday** | **Impediment / Issues** |
| Hiew Chin Ching | Assist other developer on designing user interface and necessary input method. | User interface for add bus schedule module is completed. | None. |
| Christopher Foh Wei Chung | Assist other developer on designing user interface and necessary input method. | User interface for search bus schedule module is completed. | None. |
| Chua Jien Xian, Kelvin | Assist other developer on designing user interface and necessary input method. | User interface for add staff and search staff module is completed. | None. |
| Chu Yung Onn | Continue to design user interface and input method for edit and delete bus schedule module. | None. | User interface and input method are still in process of constructing. |
| Ho Kin Hoe | Continue to design user interface and input method for edit and delete staff module. | None. | User interface and input method are still in process of constructing. |

**Day 10:**

|  |  |  |  |
| --- | --- | --- | --- |
| **Developer Name** | **Today’s work** | **Task accomplished yesterday** | **Impediment / Issues** |
| Hiew Chin Ching | Design input validation for each field in add bus schedule module. | None. | None. |
| Christopher Foh Wei Chung | Design input validation for each field in search bus schedule module. | None. | None. |
| Chua Jien Xian, Kelvin | Design input validation for each field in add and search staff module. | None. | None. |
| Chu Yung Onn | Design input validation for each field in edit and delete bus schedule module. | User interface for edit and delete bus schedule module is completed. | None. |
| Ho Kin Hoe | Design input validation for each field in edit and delete staff module. | User interface for edit and delete staff module is completed. | None. |

**Day 11:**

|  |  |  |  |
| --- | --- | --- | --- |
| **Developer Name** | **Today’s work** | **Task accomplished yesterday** | **Impediment / Issues** |
| Hiew Chin Ching | Design event handler and exception handler necessary for add bus schedule module. | Input validation for each field in add bus schedule module is completed. | None. |
| Christopher Foh Wei Chung | Design event handler and exception handler necessary for search bus schedule module. | Input validation for each field in search bus schedule module is completed. | None. |
| Chua Jien Xian, Kelvin | Design event handler and exception handler necessary for add and search staff module. | Input validation for each field in add and search staff module is completed. | None. |
| Chu Yung Onn | Design event handler and exception handler necessary for edit and delete bus schedule module. | Input validation for each field in edit and delete bus schedule module is completed. | None. |
| Ho Kin Hoe | Design event handler and exception handler necessary for edit and delete staff module. | Input validation for each field in edit and delete staff module is completed. | None. |

**Day 12:**

|  |  |  |  |
| --- | --- | --- | --- |
| **Developer Name** | **Today’s work** | **Task accomplished yesterday** | **Impediment / Issues** |
| Hiew Chin Ching | Construct unit test towards add bus module and record discovered potential bug. | Event and exception handler for add bus schedule module is completed. | None. |
| Christopher Foh Wei Chung | Construct unit test towards search bus module and record discovered potential bug. | Event and exception handler for search bus schedule module is completed. | None. |
| Chua Jien Xian, Kelvin | Construct unit test towards add and search staff module and record discovered potential bug. | Event and exception handler for add and search staff module is completed. | None. |
| Chu Yung Onn | Construct unit test towards edit and delete bus module and record discovered potential bug. | Event and exception handler for edit and delete bus schedule module is completed. | None. |
| Ho Kin Hoe | Construct unit test towards edit and delete staff module and record discovered potential bug. | Event and exception handler for edit and delete staff module is completed. | None. |

**Day 13:**

|  |  |  |  |
| --- | --- | --- | --- |
| **Developer Name** | **Today’s work** | **Task accomplished yesterday** | **Impediment / Issues** |
| Hiew Chin Ching | Fix discovered bug and make adjustment to the code and UI design to improve any further on add bus schedule module. | Unit test towards add bus schedule module is completed and potential bugs in discovered and recorded. | None. |
| Christopher Foh Wei Chung | Fix discovered bug and make adjustment to the code and UI design to improve any further on search bus schedule module. | Unit test towards search bus schedule module is completed and potential bugs in discovered and recorded. | None. |
| Chua Jien Xian, Kelvin | Fix discovered bug and make adjustment to the code and UI design to improve any further on add and search staff module. | Unit test towards add and search staff module is completed and potential bugs in discovered and recorded. | None. |
| Chu Yung Onn | Fix discovered bug and make adjustment to the code and UI design to improve any further on edit and delete bus schedule module. | Unit test towards edit and delete bus schedule module is completed and potential bugs in discovered and recorded. | None. |
| Ho Kin Hoe | Fix discovered bug and make adjustment to the code and UI design to improve any further on edit and delete staff module bug. | Unit test towards edit and delete staff module is completed and potential bugs in discovered and recorded. | None. |

**Day 14:**

|  |  |  |  |
| --- | --- | --- | --- |
| **Developer Name** | **Today’s work** | **Task accomplished yesterday** | **Impediment / Issues** |
| Hiew Chin Ching | Assist on other developer to fix bug and make code improvement. | Code improvement and bugs discovered is solved. | None. |
| Christopher Foh Wei Chung | Assist on other developer to fix bug and make code improvement. | Code improvement and bugs discovered is solved. | None. |
| Chua Jien Xian, Kelvin | Continue to fix bug and make code adjustment on add and search staff module. | None. | Bugs fixing and code adjustment is incomplete due to insufficient time. |
| Chu Yung Onn | Continue to fix bug and make code adjustment on add and edit and delete bus schedule module. | None. | Bugs fixing and code adjust is incomplete due to insufficient time. |
| Ho Kin Hoe | Assist on other developer to fix bug and make code improvement. | Code improvement and bugs discovered is solved. | None. |

**Day 15:**

|  |  |  |  |
| --- | --- | --- | --- |
| **Developer Name** | **Today’s work** | **Task accomplished yesterday** | **Impediment / Issues** |
| Hiew Chin Ching | None. | None. | Absent due to sick leave. |
| Christopher Foh Wei Chung | Design user interface and input method for search bus record module. | None. | None. |
| Chua Jien Xian, Kelvin | Design user interface and input method for add and search bus route module. | Code improvement and bugs discovered is solved. | None. |
| Chu Yung Onn | Design user interface and input method for edit and delete bus record module. | Code improvement and bugs discovered is solved. | None. |
| Ho Kin Hoe | Design user interface and input method for edit and delete bus route module. | None. | None. |

**Day 16:**

|  |  |  |  |
| --- | --- | --- | --- |
| **Developer Name** | **Today’s work** | **Task accomplished yesterday** | **Impediment / Issues** |
| Hiew Chin Ching | Design user interface and input method for add bus record module. | None. | Require to catch up with the rest developer pace due to sick leave. |
| Christopher Foh Wei Chung | Assist other developer on designing user interface and necessary input method. | User interface for search bus record module is completed. | None. |
| Chua Jien Xian, Kelvin | Assist other developer on designing user interface and necessary input method. | User interface for add and search bus route module is completed. | None. |
| Chu Yung Onn | Continue to design user interface and input method for edit and delete bus record module. | None. | None. |
| Ho Kin Hoe | Assist other developer on designing user interface and necessary input method. | User interface for edit and delete bus route module is completed. | None. |

**Day 17:**

|  |  |  |  |
| --- | --- | --- | --- |
| **Developer Name** | **Today’s work** | **Task accomplished yesterday** | **Impediment / Issues** |
| Hiew Chin Ching | Design input validation for each field in add bus record module. | User interface for add bus route module is completed. | None. |
| Christopher Foh Wei Chung | Design input validation for each field in search bus record module. | None. | None. |
| Chua Jien Xian, Kelvin | Design input validation for each field in add and search bus route module. | None. | None. |
| Chu Yung Onn | Design input validation for each field in edit and delete bus record module. | User interface for edit and delete bus record module is completed. | None. |
| Ho Kin Hoe | Design input validation for each field in edit and delete bus route module. | None. | None. |

**Day 18:**

|  |  |  |  |
| --- | --- | --- | --- |
| **Developer Name** | **Today’s work** | **Task accomplished yesterday** | **Impediment / Issues** |
| Hiew Chin Ching | Design event handler and exception handler necessary for add bus record module. | Input validation for each field in add bus record module is completed. | None. |
| Christopher Foh Wei Chung | Design event handler and exception handler necessary for search bus record module. | Input validation for each field in search bus record module is completed. | None. |
| Chua Jien Xian, Kelvin | Design event handler and exception handler necessary for add and search bus route module. | Input validation for each field in add and search bus route module is completed. | None. |
| Chu Yung Onn | Design event handler and exception handler necessary for edit and delete bus record module. | Input validation for each field in edit and delete bus record module is completed. | None. |
| Ho Kin Hoe | Design event handler and exception handler necessary for edit and delete bus route module. | Input validation for each field in edit and delete bus route module is completed. | None. |

**Day 19:**

|  |  |  |  |
| --- | --- | --- | --- |
| **Developer Name** | **Today’s work** | **Task accomplished yesterday** | **Impediment / Issues** |
| Hiew Chin Ching | None. | Event and exception handler for add bus record module is completed. | Absent. |
| Christopher Foh Wei Chung | Construct unit test towards search bus record and record discovered potential bugs. | Event and exception handler for search bus record module is completed. | None. |
| Chua Jien Xian, Kelvin | Construct unit test towards add and search bus route module and record discovered potential bugs. | Event and exception handler for add and search bus route module is completed. | None. |
| Chu Yung Onn | Construct unit test towards edit and delete bus record and record discovered potential bugs. | Event and exception handler for edit and delete bus record module is completed. | None. |
| Ho Kin Hoe | Construct unit test towards edit and delete bus route module and record discovered potential bugs. | Event and exception handler for edit and delete bus route module is completed. | None. |

**Day 20:**

|  |  |  |  |
| --- | --- | --- | --- |
| **Developer Name** | **Today’s work** | **Task accomplished yesterday** | **Impediment / Issues** |
| Hiew Chin Ching | Construct unit test towards add bus record and record discovered potential bugs. | None. | Require to pick up the pace due to yesterday sick leave to avoid dragging down the team velocity. |
| Christopher Foh Wei Chung | Assist on other developer to discover potential bugs. | Unit test towards search bus record module is completed and potential bugs in discovered and recorded | None. |
| Chua Jien Xian, Kelvin | Continue to run unit test and record potential bugs discovered. | None. | Unit test is incomplete due amount of bug discovered, therefore require to run extra times to discover more potential bugs. |
| Chu Yung Onn | Assist on other developer to discover potential bugs. | Unit test towards edit and delete bus record module is completed and potential bugs in discovered and recorded | None. |
| Ho Kin Hoe | Continue to run unit test and record potential bugs discovered. | None. | Unit test is incomplete due to insufficient time for testing. |

**Day 21:**

|  |  |  |  |
| --- | --- | --- | --- |
| **Developer Name** | **Today’s work** | **Task accomplished yesterday** | **Impediment / Issues** |
| Hiew Chin Ching | Fix discovered bug and make adjustment to the code and UI design to improve any further on add bus record module. | Unit test towards add bus record module is completed and potential bugs in discovered and recorded. | None. |
| Christopher Foh Wei Chung | Fix discovered bug and make adjustment to the code and UI design to improve any further on search bus record module. | None. | None. |
| Chua Jien Xian, Kelvin | Fix discovered bug and make adjustment to the code and UI design to improve any further on search bus route module. | None. | None. |
| Chu Yung Onn | Fix discovered bug and make adjustment to the code and UI design to improve any further on edit and delete bus record module. | Unit test towards edit and delete bus record module is completed and potential bugs in discovered and recorded. | None. |
| Ho Kin Hoe | Fix discovered bug and make adjustment to the code and UI design to improve any further on edit and delete bus route bug. | Unit test towards edit and delete bus route module is completed and potential bugs in discovered and recorded. | None. |